Project Planning Phase

Sprint Planning & Velocity – FitBuddy

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | FitBuddy – AI-Powered Fitness Assistant |
| Total Sprints | 2 |

## Sprint Planning Overview

FitBuddy is planned across 2 sprints using Agile methodology. Story points follow the Fibonacci scale: 1 (very easy), 2 (normal), 3 (moderate), 5 (difficult).

SPRINT 1 – Data Collection & Preparation

| Epic | User Story No. | User Story / Task | Story Points |
| --- | --- | --- | --- |
| Data Collection (Epic 1) | USN-1 | Gathering Data – Collecting user inputs (goal, intensity) from the form | 2 |
| Data Collection (Epic 1) | USN-2 | Loading Data – Saving user data to SQLite via database.py | 1 |
| Data Preparation (Epic 2) | USN-3 | Handling Missing Values – Validating and sanitizing user inputs in FastAPI | 3 |
| Data Preparation (Epic 2) | USN-4 | Creating Fields – Setting up database schema with required fields | 3 |
| Data Preparation (Epic 2) | USN-5 | Handling Inconsistency – Input normalization (goal/intensity standardization) | 3 |
|  |  | Total Story Points: | 12 |

SPRINT 2 – AI Generation, Feedback & UI

| Epic | User Story No. | User Story / Task | Story Points |
| --- | --- | --- | --- |
| AI Generation (Epic 3) | USN-6 | Workout Plan Generation – Gemini AI generates 7-day plan (gemini_generator.py) | 3 |
| AI Generation (Epic 3) | USN-7 | Nutrition Tips Generation – Gemini AI generates nutrition content | 3 |
| Feedback & Update (Epic 4) | USN-8 | Feedback Submission – User submits feedback on current plan | 3 |
| Feedback & Update (Epic 4) | USN-9 | Plan Update – gemini_flash_generator.py regenerates plan from feedback | 5 |
| UI & Admin (Epic 5) | USN-10 | Workout Cards UI – Modern card-based display on result.html | 3 |
| UI & Admin (Epic 5) | USN-11 | Admin Dashboard – all_users.html displays all users and plans | 5 |
|  |  | Total Story Points: | 22 |

## Velocity Calculation

| Sprint 1 Points | Sprint 2 Points | Team Velocity |
| --- | --- | --- |
| 12 | 22 | 17 SP/Sprint |

Formula: Velocity = Total Story Points / Number of Sprints = (12 + 22) / 2 = 34 / 2 = 17 Story Points per Sprint

Team's Velocity: 17 Story Points per Sprint