Project Planning Phase

Sprint Planning, User Stories & Velocity

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | FitBuddy – AI-Powered Fitness Assistant |
| Total Sprints | 2 (Sprint 1 & Sprint 2) |
| Total Stories | 11 (USN-1 to USN-11) |
| Methodology | Agile – Scrum ¦ Story Points: Fibonacci Scale (1, 2, 3, 5) |

Agile Concepts – Key Definitions

| Sprint | A fixed period or duration in which a team works to complete a set of tasks. |
| --- | --- |
| Epic | A big task / project too large to complete in one sprint. Broken into smaller Stories. |
| Story | A small, deliverable task that is part of an Epic. |
| Story Point | A number (Fibonacci: 1, 2, 3, 5) representing the effort a story requires. |
| Velocity | Total Story Points Completed ÷ Number of Sprints. |

Story Point Scale – Fibonacci Series  (1, 2, 3, 5)

| 1 | 2 | 3 | 5 |
| --- | --- | --- | --- |
| Very Easy | Normal | Moderate | Difficult |

SPRINT 1  —  Data Collection & Preparation   |   Total: 12 Story Points

| Epic | USN | Story / Task Description | SP | Effort |
| --- | --- | --- | --- | --- |
| Epic 1 Data Collection Collect & load user inputs | USN-1 | Gathering Data – Collect user inputs (fitness goal & workout intensity) from the HTML form (index.html) | 2 | Normal |
|  | USN-2 | Loading Data – Save the user's profile to SQLite via database.py on form submission | 1 | Very Easy |
| Epic 2 Data Preparation Validate, clean & structure data | USN-3 | Handling Missing Values – Validate and sanitize user inputs with FastAPI Pydantic models; return 422 for invalid/empty fields | 3 | Moderate |
|  | USN-4 | Creating Fields – Set up the SQLite database schema with required fields: id, name, goal, intensity, created_at | 3 | Moderate |
|  | USN-5 | Handling Inconsistency in Data – Normalize goal and intensity values (lowercase, strip whitespace) before passing to Gemini AI | 3 | Moderate |

Sprint 1 Story Points Calculation: Gathering Data (USN-1) = 2 Loading Data (USN-2) = 1 Missing Values (USN-3) = 3 Creating Fields (USN-4) = 3 Inconsistency (USN-5) = 3 Total Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12 Story Points

SPRINT 2  —  Data Visualization, Dashboard & Story   |   Total: 20 Story Points

| Epic | USN | Story / Task Description | SP | Effort |
| --- | --- | --- | --- | --- |
| Epic 3 Data Visualization AI-generated plan display & views | USN-6 | Bar Chart / Workout Plan – gemini_generator.py generates a structured 7-day workout plan; displayed as daily workout cards | 2 | Normal |
|  | USN-7 | Pie Chart / Nutrition Tips – Gemini AI generates personalized nutrition tips based on goal; shown alongside the plan | 2 | Normal |
|  | USN-8 | Line Chart / Progress View – Workout cards formatted with day, exercise name, sets, reps and intensity level | 2 | Normal |
|  | USN-9 | Map / Weekly Overview – A weekly plan overview/map shown on result.html giving a full at-a-glance summary of all 7 days | 4 | Challenging |
| Epic 4 Dashboard Admin monitoring panel | USN-10 | Developing Dashboard – Build admin dashboard (all_users.html) at GET /admin route to view all registered users and their plans | 5 | Difficult |
| Epic 5 Story / Feedback Feedback-based plan updates | USN-11 | Developing Story – User submits feedback on current plan; gemini_flash_generator.py / updated_plan.py regenerates an improved plan | 5 | Difficult |

Sprint 2 Story Points Calculation: Bar Chart / Plan (USN-6) = 2 Pie Chart / Nutrition(USN-7) = 2 Line Chart / View (USN-8) = 2 Map / Overview (USN-9) = 4 Dashboard (USN-10) = 5 Story / Feedback (USN-11) = 5 Total Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20 Story Points

Velocity Calculation

| Sprint 1 Points | Sprint 2 Points | Team Velocity |
| --- | --- | --- |
| 12 | 20 | 16 SP/Sprint |
| USN-1 to USN-5 (5 stories) | USN-6 to USN-11 (6 stories) | (12 + 20) ÷ 2 = 16 |

Velocity Formula: Velocity = Total Story Points Completed ÷ Number of Sprints Total Story Points = Sprint 1 + Sprint 2 = 12 + 20 = 32 Number of Sprints = 2 Velocity = 32 ÷ 2 = 16 Story Points per Sprint

✅   Your team's velocity is  16  Story Points per Sprint

Complete User Story Map  –  All 11 Stories (USN-1 to USN-11)

| Sprint | Epic | USN | User Story / Task | Acceptance Criteria | Priority | SP |
| --- | --- | --- | --- | --- | --- | --- |
| S1 | Epic 1 | USN-1 | As a user, I enter my fitness goal and workout intensity to generate a personalized plan. | Plan is generated and displayed as workout cards | High | 2 – Normal |
| S1 | Epic 1 | USN-2 | As a system, I load and save the user's profile data into SQLite upon form submission. | User record stored in database | High | 1 – Very Easy |
| S1 | Epic 2 | USN-3 | As a system, I handle missing values by validating all inputs via FastAPI Pydantic models. | 422 error returned for invalid/empty data | High | 3 – Moderate |
| S1 | Epic 2 | USN-4 | As a developer, I create the database fields/schema with all required columns. | SQLite schema initializes correctly | High | 3 – Moderate |
| S1 | Epic 2 | USN-5 | As a system, I handle inconsistency by normalizing goal and intensity before AI processing. | Clean, consistent data sent to Gemini AI | Medium | 3 – Moderate |
| S2 | Epic 3 | USN-6 | As a user, I receive a 7-day AI-generated workout plan via Gemini AI. | 7-day plan displayed as daily cards | High | 2 – Normal |
| S2 | Epic 3 | USN-7 | As a user, I receive personalized nutrition tips alongside my workout plan. | Nutrition section visible on result page | High | 2 – Normal |
| S2 | Epic 3 | USN-8 | As a system, I visualize the plan in a structured, readable format (workout cards). | Cards formatted with day, exercise, sets/reps | Medium | 2 – Normal |
| S2 | Epic 3 | USN-9 | As a user, I view a map/overview of my weekly plan at a glance. | Weekly plan overview shown on result page | Medium | 4 – Challenging |
| S2 | Epic 4 | USN-10 | As an admin, I view a dashboard of all users and their generated plans. | all_users.html renders all user data | High | 5 – Difficult |
| S2 | Epic 5 | USN-11 | As a user, I can submit feedback to update/regenerate my workout plan. | Updated plan generated based on feedback | High | 5 – Difficult |

Sprint Summary Comparison

| Metric | Sprint 1 | Sprint 2 | Total |
| --- | --- | --- | --- |
| Epics | 2 (Epic 1 & 2) | 3 (Epic 3, 4, 5) | 5 Epics |
| Stories | 5 Stories | 6 Stories | 11 Stories |
| Story Points | 12 SP | 20 SP | 32 SP |
| Velocity Contribution | 12 / 2 = 6 | 20 / 2 = 10 | 32 / 2 = 16 |
| Focus Area | Data & Setup | AI, UI & Admin | Full Product |